Project with Microservices Architecture

Project Start Date: 18 Jan 2020

http://sushantc.com

Legends: COMPLETED, IN-PROGRESS

Application running on registered Domain: http://sushantc.com

Other Applications:

Jenkins =>          http://sushantc.com:8080

Kibana =>          http://sushantc.com:5601

Grafana =>        http://sushantc.com:3000

Prometheus => http://sushantc.com:9090

Eureka =>          http://sushantc.com:8012

Progress:

Spring 1 - Implement Basic Services using H2 database with basic REST endpoints

Added user, product, cart service (HATEOAS not for now)

Sprint 2 - Configure service discovery, config server

Configured

Spring 3 - Implement basic UI using angular 8

In progress...

Created angular project

Added initial components

Added components – header, product-list, product pages

Added components –product, cart, order, login, order-success

Integrated backend apis – auth, user, product, order

Using Keycloak- OAuth2.0 for application security now

Sprint 4 - Add order service and required communication with other services

In progress...

Added basic APIs

Added validation before initiating order

Configured Kafka on local windows machine and tried pub-sub with it

Configured Kafka with bitnami docker containers - zookeeper and 1 broker (2 brokers causing some never-ending error logs -solve later)

Using Conduktor to administer Kafka

Kafka event notifications for

Order Service: ORDER_INITITATED -> payment, product inventory, email, shipping

Payment Service: ORDER_PAYMENT_FAILED -> order, product inventory, email, shipping

Product Service: ORDER_ITEM_OUTOFSTOCK -> order, payment, email, shipping

Order Service: ORDER_CONFIRMED -> email, shipping

TODO – Revisit and fine tune Kafka settings - commit strategy, etc.

Set retention.ms = 5 minutes at Topic-level (should be around a day – but should be enough for experimental purpose)

Sprint 5 - Add application security using OAuth 2.0 - Keycloak and Resource Server config for resources API security

Added Keycloack docker image

Configured angular client to connect to Keycloak for user registration and authentication

Added Token Exchange Stateless Authorization security pattern on Spring Cloud Gateway. UI will have a restricted access_token which is sent to Gateway, Gateway will exchange it with a JWT token(from Keycloak server) with wider scope (scope=‘product’)  to be able to access the products. Similar token exchange will happen for other service call e.g. placing order.

For inter-service communication, made the requesting service as oauth2-client and used client_credentials grant type to be able to securely call other internal micro-service apis.

Need to add similar interservice security and Token exchange for call from UI for remaining services.

In progress...

Sprint 6 - Add API gateway service – Spring Cloud Gateway

Added service with spring cloud gateway and configured routes

Added Token Exchange Stateless Authorization security pattern on Spring Cloud Gateway

(To Do: Need to see how swagger api docs can be exposed through gateway routes)

Sprint 7 – Enable CI-CD

(*Configured Jenkins pipeline script for CI-CD for user-service and tried deployment using docker container, docker-hub.

Tried it on an AWS free instance, but free instances are too small(1GB) and hangs frequently)

Configured it on GCP Instance – with 3.75GB RAM 10G HDD for now – will increase capacity if required

Not keeping Instance always ON – Saving on free credits – will keep it on once UI is ready

Reserved a Google Cloud VM instance

Installed and configured Jenkins to link with GitHub repos

Created pipeline to build, test and create docker image and then push them to docker-hub

Tried mono-repo as well as repo-per-microservice – will continue with mono-repo

Tried Declarative and Scripted pipeline –

Using Scripted pipeline for now

Need to refine Jenkins files further – Find services with changes and build-deploy only those – will do it later

(faced issues with deployment steps in Declarative pipeline - will try again later to save time now)

Using docker-compose within Jenkins to start/stop all docker containers for now (will try orchestration later)

Register a domain and expose application with domain name – will do when UI is ready

Sprint 8 – Add monitoring

Configured Micrometer, Prometheus, Grafana

Some actuator exposed metrics can be monitored with imported JVM dashboard on (Grafana)http://35.244.121.244:3000/,

(Prometheus) http://35.244.121.244:9090/

Currently only actuator exposed metrics are recorded (Will add custom metrics later)

Sprint 9 – Enable logging and configure ELK - ElasticSearch, LogStash, and Kibana

Configured using docker containers - elastic stack (TODO: Format logs further, Add Beats-> Filebeat to configuration)

Sprint 11 – Configure Distributed Request Tracing

Spring 12 – Configure Circuit Breaker for Fault Tolerance

Use Cases –

Sprint 13 – Add and Integrate Relational Database - Postgres on GCP

Sprint 14 – Add Unit and Integration tests for Order, Payment service (remaining later)–

Should have added them alongside development (TDD) but first concentrating on delivering basic working skeleton asap

Revisit each use case with tests and improve code alongside

Sprint 15 – Add few performance tests to simulate load

Sprint 16 – Add application caching using Redis

Sprint 17 – Configure Kubernetes and deploy all containers

Sprint 18 – Configure scaling in Kubernetes and test with existing performance tests

Sprint 19 – Improve product search – MongoDB, ElasticSearch

Sprint 20 – Improve it further with WebFlux

Initial Features Scope:

User profile (details, addresses) management

Product search, inventory management

Cart management

Order management

Payment management (only shopping credits mode for now)

GOAL:

Host it on: AWS or Google Cloud

Architecture: Microservices

Explore: domain-driven-design, TDD, event storming, event-driven architecture, (event sourcing – Kafka is covering this), CQRS

Service communication: REST APIs, send events over Kafka (try gRPC LATER)

Database: In-memory H2 for now, integrate Postgres & NoSQL(MongoDB/DynamoDB)  later

UI: Angular 8, TypeScript, Bootstrap

Event Streaming: Kafka

Caching: Redis

Also (try later): Reactive stream - WebFlux

Microservice tools -

Service Discovery: Spring Cloud Netflix Eureka

Configuration Server: Spring Cloud Config

Security: Spring Security – OAuth 2.0(Explore Spring Cloud Security later)

Monitoring: Micrometer + Prometheus + Grafana

Request Tracing:   Spring Cloud Sleuth + Zipkin

Fault Tolerance: Spring Cloud Circuit Breaker + Resilience4J

Load Balancing: Spring Cloud LoadBalancer

For microservices to discover each other with service name, find working endpoint and communicate

API Gateway: Spring Cloud Gateway

API gateway – single point of entry (port 8000) for all client requests which will then redirect it to respective to services

Other –

JPA, Swagger2 (for API docs), DevTools, Actuator(TODO: Decide on what to expose)

Logging –

ElasticStack– Beats, ElasticSearch, LogStash, and Kibana

Testing:

Unit: Junit, Mockito, Hamcrest - @DataJpaTest, @WebMvcTest, @SpringBootTest

Deployment:

CI/CD: Do with Jenkins configured on GCP, Bamboo and then maybe Jenkins X for kubernetes

Path:     => Bare OS Spring Boot services deployment

=> Bare OS docker containers deployment – manage using docker-compose

=> Deploy containers on Kubernetes

=> If possible, try on OpenStack/CloudFoundry

SCM:  GitHub

Other: Integrate Code coverage tools- Cobertura, PMD in Jenkins CI

Other Editor Tools: Git Bash, Eclipse/IntelliJ Idea, Visual Studio Code, Postman, SourceTree, Conduktor for Kafka administration, Connect Prometheus/Grafana to monitor Kafka

TODO: update further…

User Service

Order Service

Email Service

Payment Service

Shipping Service

Eureka Service

Angular 8 - UI Client

Config Service

Cart Service

Gateway Service

Kafka – ORDER_TOPIC

Product Inventory Service

Product Search Service

Config Repo on GitHub

Token exchange Stateless Authorization

Keycloak Authorization Server

Authentication

TO DO

Prometheus

Kibana

Grafana

Monitoring Tools

Secured